}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PART I

1. Personal Background

Below is a table where you must fill in the requested information.

| Student name | Luis Aguirre,Benjamin Contreras, Francisco Carrasco, Nicolas Arriagada |
| --- | --- |
| ID number (RUT) | 21.799.988-k,21.665.910-4, 21.626.175-5, 21.408.657-3 |
| Program | Computer Engineering |
| Campus | Duoc UC, Puente Alto Campus |

2. Project Description

In the description you must briefly state the name of your APT project and the graduation profile competencies you will put into practice. If your program defines performance areas, also mention which performance areas the project is linked to.

| Project name | Hydra — Cardiac Monitoring and Orthopedic Prosthetics Management System |
| --- | --- |
| Performance area(s) | Software development (mobile, desktop, and web applications), database administration, information security and cybersecurity, and embedded systems integration (IoT). |
| Competencies | Analysis and design of software solutions; development and implementation of applications; database administration; application of security measures and data protection; hardware and software integration; software project management. |

3. Project Rationale

Below are several fields you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and alignment.

| Relevance of the APT project | Every project, whether an innovation, product, service, etc., aims to respond to a situation or problem. State what problem your project seeks to solve and its relevance to the professional field of your program. Also mention the context in which this problem is situated (place, who it would impact, etc.). This problem must be relevant in the context of the profession, and solving it must be a real or simulated contribution to the organization or environment where it is situated. Some questions that can help you answer this section are: Why did you choose this topic? Why is this topic relevant to the professional field of your program? Where is the situation you will address located? (e.g., country, region, town, or institution) What are the main characteristics of that place? Who is affected or impacted by the situation you will address? (e.g., age group, users of a service, etc.) What would be the value contribution (real or simulated) of your APT project to the work and/or social context where it would be situated? |
| --- | --- |
| Description of the APT project | State what is expected to be achieved with the project (objective) and briefly describe what it will consist of and how you plan to address the problem presented in the previous section. |
| Alignment of the project with the graduation profile | Justify how your APT project relates to the graduation profile of your program and, in particular, to the graduation profile competencies you selected earlier. How does the APT project relate to the graduation profile of your program? How are the competencies you selected necessary to solve the problem you will work on? |
| Relationship with professional interests | State how the APT project you propose relates to your professional interests. What are your professional interests? Which aspects of your professional interests are reflected in your APT project? How will carrying out this APT project contribute to your professional development? |
| Feasibility of developing the APT project | Briefly justify why it is possible to develop your APT project. Consider the time and materials you need to develop it, as well as possible external factors that could hinder or facilitate its development. Why do you think it is possible to develop your APT project? To answer this question you must consider: Semester duration Hours assigned to the course Required materials External factors that facilitate its development External factors that hinder its development and ways you could solve them |

- PART II

4. Objectives

In this section you must define the general and specific objectives of the APT project. It is important to clarify that objectives must be stated clearly and concisely, without further explanation; that is, they should be self-explanatory. It is suggested to write them using an infinitive verb, since this forces you to specify concrete actions.

| General objective | To design, develop, and implement the Hydra system, an integrated cardiac monitoring and prosthetics management platform that allows recording patients’ heart rate in real time and supporting the clinical care provided by healthcare staff. |
| --- | --- |
| Specific objectives | 1. Develop a mobile application that captures heart rate (BPM) using an ESP32 sensor and sends it to the central server. 2. Implement a real-time monitoring panel for family members with GPS location and patient status. 3. Build administrative modules (web and desktop) to manage patients, employees, roles, and clinical documents with encrypted data. 4. Implement a prosthetics catalog with a request flow and approval or rejection by the authorizer. 5. Develop a clinical alerts channel (information, emergency, and ambulance) for the caregiver panel. 6. Ensure data protection through encryption and good security practices. |

5. Methodology

In the following section you must describe the methodology, specific to your discipline, that you will use to solve the APT project described above, including the stages and work methods.

Description of the Methodology

An agile methodology based on Scrum will be used, organized in weekly sprints. The stages are: (1) requirements gathering and analysis, which includes the development of high-level and extended use cases; (2) design of the architecture and data model; (3) iterative development of the modules (backend, mobile application, desktop, and web); (4) integration of the ESP32 sensor via Bluetooth and WiFi; (5) functional and security testing; and (6) cloud deployment and final documentation. Progress is validated with the teacher at milestones and in team meetings.

6. Evidence

Below, describe what evidence will be assessed in the progress report and in the final report of your APT project. This evidence must be agreed upon with your teacher. Evidence is understood as the products developed during the project whose purpose is to make visible or document how the work has been implemented.

| Type of evidence (progress or final) | Name of the evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | Definition of APT project | Document that defines the APT project to be carried out. | Define the project that will be worked on in this APT. |
| Progress | Constitution Act | Initial document of the project phase that defines the limits the project will have. | Knowing the limits that the project may have in its development. |
| Progress | ERS | Document that specifies the system requirements and the project proposal | Show the proposal and specifications of the project requirements to be carried out. |
| Progress | System requirements | Document of the system's functional and non-functional requirements. | Know the system requirements to implement the solution. |
| Progress | Gantt chart | Project schedule | Organize the dates for the execution of the project activities. |
| Progress | Extended use cases | Document that describes the user's interactions with the system. | Present the user's interactions with the system. |
| Progress | Mockups | Graphic description of the project, that is, a model with all the views of the project. | Present visually how the project looks. |
| Progress | Architecture Document (DAS) | Document related to software architecture and that defines the quality requirements of the project. | Define the quality requirements of the system. |
| Progress | Business process (TO-BE) | Business process with the added improvements. | Define how the business will be once the improvement (system) is implemented. |
| Progress | Data dictionary | Document that defines the terminologies used in the project development. | Translate technical terms for the end user. |
| Progress | APT Development | Second phase of the project definition | Define the development of the project at an intermediate stage. |
| Progress | Database Model | Model that indicates the interaction of the tables corresponding to the database. | Show the model that will be used in the project's database. |
| Progress | Creation of database tables | Tables necessary for the completion of the project | It is necessary to create the database. |
| Progress | PL/SQL Queries | Queries necessary for the completion of the project | It is necessary to invoke the tables correctly and optimally. |
| Progress | Final APT Report | Third phase of project definition | Deliver a report related to our APT |
| Final | 100% system development | Delivery of 100% system development with all requirements completed. | Delivery of the product to our client |
| Final | Test plan | Define the execution of the system quality tests and the type of tests to be performed, along with the quality validation metrics. | Plan to develop the quality tests to be performed on the system. |
| Final | Change Control Matrix | Document that allows managing the changes made in the project. | To inform about the changes made |
| Final | Scope Verification | Document that presents the fulfilled requirements of the project | To disclose the fulfilled requirements |
| Final | User manual | Document that describes the use of the system | Provide the user with a guide for using the system |
| Final | Closure Report | Document that provides closure to the product development process | Grant a closure to the development process |
| Final | APT presentation document | Final phase and delivery of our APT document | Present our APT |

7. Work Plan

In the following table define the planning of your APT project as required.

| Project APT Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Responsible | Observations |
| Analysis and design of software solutions | Requirements gathering and use cases | Meetings with the teacher, definition of scope, and preparation of the high-level and extended use case document. | Documents, office tools, GitHub | Weeks 1 to 2 | Luis Aguirre (Project leader) | Requires teacher validation at milestone 1 |
| Database administration | Database design and implementation | Entity-relationship model and creation of the tables (patients, employees, roles, BPM, requests, and prostheses). | SQL, Spring Data, relational database | Weeks 2 to 4 | Francisco Carrasco | Database shared by all modules |
| Application development | Backend development (REST API) | Implementation of the CRUD endpoints and the encryption service to protect sensitive data. | Java, Spring Boot, Render | Weeks 4 to 7 | Francisco Carrasco and Benjamin Contreras | Exposed as services for mobile, desktop, and web |
| Application development | Mobile monitoring application development | Heart rate monitoring screen, Bluetooth/WiFi connection with the ESP32, sending readings, and a dashboard for family members. | Ionic, Angular, Capacitor, ESP32 | Weeks 6 to 10 | Luis Aguirre and Benjamin Contreras | Main patient-oriented module |
| Hardware and software integration | ESP32 sensor integration | Programming the ESP32 to measure the pulse, transmit BPM over Bluetooth and WiFi, and report the battery level. | ESP32, pulse sensor, Arduino IDE | Weeks 8 to 11 | Nicolás Arriagada | Depends on hardware availability |
| Information security | Encryption and data protection | Encryption of RUT, phone, email, and passwords, and role-based authentication when accessing the system. | Encryption service, Spring Security | Weeks 10 to 13 | Benjamin Contreras | Sensitive data according to data protection regulations |
| Application development | Administrative modules (web and desktop) | Management of patients, employees, roles, documents, and photographs; prosthetics catalog and clinical alerts channel. | HTML, JavaScript, Electron, Angular | Weeks 9 to 14 | Luis Aguirre and Nicolás Arriagada | Includes the authorizer and caregiver panels |
| Systems implementation and maintenance | Testing, deployment, and documentation | Functional and security testing, cloud deployment, user manual, and preparation of the final defense. | Render, GitHub, documentation | Weeks 14 to 18 | Full team | Final delivery and project presentation |

8. Gantt Chart

Find a Gantt chart format that suits you and organize in it the activities planned in the previous section, considering the period assigned for the development of your APT project. You must maintain the timeframe of the academic period in the development of the three phases contemplated by the Degree Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 |  | W17 | W18 |
| Requirements gathering and use cases | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database design |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend development (REST API) |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile monitoring app |  |  |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |  |  |
| ESP32 sensor integration |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |
| Encryption and data security |  |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |
| Administrative modules (web/desktop) |  |  |  |  |  |  |  |  | X | X | X | X | X | X |  |  |  |  |  |
| Testing, deployment, and documentation |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X |  | X | X |